## Slide 1
Almost a century ago, Enrico Fermi and his team of Italian scientists performed outstanding research in quantum physics, in the historical building of via Panisperna, 89.
Fermi and his group carried out the investigations that led to the exploitation of nuclear energy, starting from their discovery of the artificial radioactivity induced by slow neutrons.
The «boys» of Via Panisperna
“Enrico Fermi” Historical Museum and Study & Research Centre
Credit: IIS Cattaneo Dall’Aglio

## Slide 2
AHEAD2020
The EU infrastructure for High energy astrophysics
Luigi Piro and Lorenzo Natalucci
INAF, Istituto di Astrofisica e Planetologia Spaziali, Rome, Italy
on behalf of the AHEAD2020 Executive Committee:
L. Piro (AHEAD2020 Coordinator), M.Audard, P.Bastia, M.Branchesi, V.Burwitz, E.Cuoco,
J.W. den Herder, C. Di Geronimo, F. Fiore, I.Georgantopoulos, L.Hanlon, L.Natalucci, F.Nicastro, P. O’Brien, F. Pajot, S.Papi, M.Rossi, S.Sciortino, F.Spagnuolo, J.M.Torrejon, A.Trovato
AHEAD2020 General Meeting #2 – Palazzo Falletti, Rome 26-27 November 2024

## Slide 3
Scope of the meeting (LP)
AHEAD2020 objectives and high-level organization (LP)
High-level milestones (reviews, reporting periods,…) (LN)
Preparation of the incoming final report (LN & AHEAD P.O.):
  Key results & performances vs planning
  Actions implemented addressing recommendation from previous review
  Known deviations and mitigation actions
  Financial management aspects
Summary
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it

## Slide 4
Second and last F2F meeting of AHEAD2020: provide key results and lesson learned: => WP parallel sessions and reports
Preparation of the final report to EC
Discuss future coordination in high energy astrophysics after the formal end of the project
Scope
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it

## Slide 5
AHEAD2020 (Integrated Activities for High Energy Astrophysics Domain) is the research infrastructure for High Energy Astrophysics selected as advanced community in the EU Horizon 2020 program.
Its main goal is to improve the level of integration reached by the previous AHEAD program, funded in H2020 as starting community, while broadening its impact to include the new multi-messenger science and the European GW community.
Started on 2 March 2020; scheduled end was 1 March 2024 (duration: 4 years); later extended for Covid mitigation to 2 Dec 2024
Overall budget: 9.98 M€
The Consortium is coordinated by INAF (coordinator: L.Piro) and counts 39 European institutions, including 3 SMEs and 1 large Company
AHEAD2020 in a nutshell
ahead.iaps.inaf.it
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 6
Integrate and coordinate national activities in high-energy astrophysics, reaching out multi-messenger domain.
Push the limits of current technology and strengthen the infrastructure to maximise the scientific return of selected future high energy and multimessenger facilities: (new)Athena, satellites for the transient and multimessenger Universe (nanosats, Einstein Probe, XRISM, Theseus,…), neutrino and GW observatories (KM3NET, LIGO/VIRGO, Einstein Telescope).
Give access to a network of ground-based test facilities for H/W development, calibration and testing.
Ensure maximal scientific return from present and near future observing facilities in the field of high energy and multimessenger astronomy: make accessible and usable multimessenger data, develop and provide access to advanced data analysis and theory tools
Promote HE and multimessenger astrophysics at various level
Prepare the community to the scientific exploitation of the new facilities under development in Europe in high energy and multimessenger, by training the next generation of researchers.
The AHEAD2020 goals
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it
Notes: Focussed approach for JRA & Nreworking (especially vs large space/ground based project): invest in selected/strategic critical areas for improving baseline & support startegic new infrastructure

## Slide 7
Overall activities are in schedule and key results in line with the goals
210 publications, including 11 in Nature
39 out of 56 deliverables and 17 out of 27 milestones have been accomplished so far
Only 2 deliverables (WP15) are expected to be left open, PO is informed and has agreed with our approach
Visitor Program: 40 weeks/year on average
TNA summary here
TA1 31 weeks out of 30
TA2 ~73 weeks out of 97
TA3 33 weeks out of 45
Overall 80%
Summary of results
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 8
AHEAD has been very successful in representing of the needs of HEA community
ACME (Multimessenger) is now approved but covers only a fraction of HEA interest
How can we continue to:
  Representing the needs of HEA at high level EU/National committees (policy, keywords lobbying) for steering properly next EU calls
  Coordinating the response to EU calls
We (AHEAD) have agreed with other key stakeholders (Europlanet, ORP,…) to establish a network of networks representing our joint needs vs EU
Life after AHEAD formally ends?
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it

## Slide 9
(AEC)
Organisational scheme
ahead.iaps.inaf.it
Notes:     SAC: from 7 to 8 members, add a seat for GW community => GWIC
    Astroparticle/VHE community => APPEC
    Plus ASTRONET, RADIONET & Include two members of the X-ray/gamma-ray community and one of the solar system => suggestions from AEC to the coordinator
Selection committees

## Slide 10
EP WXT FM MA
Space technology
Networking & Media Communication
Laboratory Astrophysics
Access to facilities
Multimessenger Tools
Access to training for data analysis & models
AHEAD2020 Activities
Innovation
Advanced analysis tools

## Slide 11
ahead.iaps.inaf.it
Networking activities in AHEAD deal with the following broad categories:
AHEAD2020 Visitor Program
Supporting research visits to institutes/laboratories located in European or associated countries, in order to foster new or strengthen existing collaborations.
~40 visitor weeks/year are being granted
Organisation of meetings and schools
Topical meetings, broad community studies
A targeted activity is concerning the Networking activities for the synergies between the Gravitational Wave and High Energy Astrophysics community.
Networking activities
WP2, talk by J.M. Torrejon
WP3, talk by F.Spagnuolo
High-Resolution X-ray spectroscopy School,
May 2023
HE Cross-calibration
Meeting,
April 2023
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 12
Communication towards general public, students & professionals
Social media channels (e.g. facebook, twitter, youtube) plus astrophysics related
Public Outreach and Communication
ahead.iaps.inaf.it
e.g. Facebook has 1000s of new followers, 2-4 post per week, each about 10,000 reach per month)
Researcher’s nights and other initiatives, also including STEM, Science and Art, etc.
The EGO multimessenger Art Room
Educational and multi-media products
Summer schools, Tutorials and
classroom activities and experiments
And much more…
The AHEAD2020 video for planetaria, that won two international prizes, is regularly watched reaching ~10 million individuals
WP4, talk by E.Pouliasis
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 13
Based on AHEAD experience we have built a TNA offer that covers a range of possible applications and needs and includes:
one big thermal vacuum chamber (FOCAL2 at CSL),
two shakers (at CSL and COSINE),
a facility for testing thin filters (BBOTOC at CSL),
a system of two beam lines at the Electra Synchrotron covering an ample range of energies (BABE at IOM-CNR),
general purpose beam-lines for X-rays and gamma-rays (LARIX and XACT, respectively)
a soft X-ray beam line specialized for testing Silicon Pore X-ray optics (BeaTRiX).
Offered experimental facilities (TA1)
ahead.iaps.inaf.it
WP5, talk by S.Sciortino
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 14
ahead.iaps.inaf.it
The AHEAD2020 TNA program offered transnational visits to a pre-defined set of European institute dealing with data analysis and computational astrophysics. The main goals are:
improving the data analysis techniques and optimise the exploitation of present observational facilities and data sets in Europe.
providing expertise and training on data analysis and computational models, mostly for young astronomers paving the way to a new generation of researchers
enhancing the theoretical background of high energy and gravitational wave astrophysics and facilitate application of complex models to users
In this framework, TNA centres are providing expertise on a number of topics/tools/datasets, enabling “expert” access to the average astronomer over the broadest set of facilities in the MMA and HE context.
The TNA visits are also fully funded, under responsibility of the visited infrastructure.
AHEAD2020 Expertise Centres (TA2,TA3)
WP6, talk by ?
WP7, talk by M.Audard
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 15: TNA performance
Estimate based on the approved n.of weeks gives :
TA1, Access to Experimental Facilities ~100%
TA2, Access to Data Analysis ~ 72-78%
TA3, Access to Computational Astrophysics ~ 73%
of the allocated (post-amendment) access time.
Overall ~ 80%
This fraction could not be representative of the real spending, that depends on group compositions and local conditions of the facilities, like administrative constraints, etc.
Estimate: ~70-75 weeks delivered in RP3
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it

## Slide 16
ahead.iaps.inaf.it
A desktop app, GW Data Plotter has been developed that can be used to easily download and visualize GW data adding a minimal post-processing. The app is running on different OS and can be downloaded on Zenodo:
https://zenodo.org/records/13778828
It allows data recorded by the LIGO, Virgo, KAGRA and GEO Gravitational Wave detectors to be downloaded in various ways: by time interval, by choosing known gravitational wave events or periods of transient noise mimicking signals of astrophysical origin.
The user can select a gravitational wave event and inspect its astrophysical parameters and skymap, or plot the parameter distributions of all the events recorded so far.
AHEAD2020 Virtual Access to GW data
WP8, talk by A.Trovato
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 17
Key technologies & systems for future observing facilities:
  Microcalorimeters
  X-ray optics
  Instrumentation for HE astrophysics and multimessenger astronomy
Maximize science exploitation of present & future HE & MM:
  Exploitation of multimessenger science from current and future observatories
  Laboratory Astrophysics
  Background studies
  Development of advanced data analysis tools
Technology Innovation and exploitation for society
Upgrade of the PIXE technique for material diagnostics, pollution and cultural heritage applications
Robots system for seismic monitoring
ahead.iaps.inaf.it
Joint Research Activities
WP9,10,11 talks by J.W. Den Herder, V.Burwitz, L. Hanlon
WP12,13,14 talks by M.Branchesi, F.Pajot, F.Fiore
WP15, talk by P.Bastia
Notes: New tools/lab adtrophys: unprecedented S/N and spectral resolution requires. Revision of atomic database: theory andf measurements
WP15 Non-spatial applications: improve technological processes (e.g. non-invasive inspection in biology and materials characterization, composition analysis); medical diagnostic, diffuse radioprotection etc. Environmental monitoring for seismic sites

## Slide 18: Deliverables status
Deliverables
expected
in RP3

## Slide 19: Milestones status (still open MS)
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it

## Slide 20: Referee’s recommendations & status [1/2]
(from previous review: RP2)
Recommendations concerning the period covered by the report
… still is pending the recommendation concerning the Virtual Access approach, to concentrate resources in improving tools and accessibility to the GWOSC site, and get access to GWOSC user usage to monitor the Virtual Access from European Users; AHEAD2020 “GWOSC” website relaying to the main GWOSC site. (WP1,8 done)
Moreover, to improve TA and VA results, a rescoping to improve tools and accessibility and preparation of a mitigation plan and a GA amendment has been proposed. (WP1,+all WPs, done)
Another recommendations include the formalization of new infrastructure in TA2, increase the support of 60k€ for the VA new participants, reallocate the unused budget of 50k€ to improve networking activities, for instance the visitor program or the related JRAs to improve observing infrastructures . (WP1,+all WPs, done)
To continue with the X-rays data analysis (WP6) that was under performance by RP1 and now by RP2 has got first results . (WP6, done)
To accomplish the interferometric measurements in WP10/JRA2 that are still missing. (WP10, TBC)
To deliver M56 (Task 13.1c) by the end of 2023 that has been delayed by one year although the goal will be the same. (WP13, done with modifications)
And one last recommendation relating to continue keeping updated the AHEAD website and all WP websites linked to the project one, thus ensuring visibility of the project during the whole duration of execution (WP1,2,3,5,6,7, update after this meeting?)
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it

## Slide 21: Referee’s recommendations & status [2/2]
(from previous review: RP2)
Recommendations concerning future work, if applicable
1. Recommendation for an amendment in WP8 due to the lack of manpower. (WP1,8, done)
2. Achieve the multimessenger art container (D4.6) due M18 that has not been delivered on time due to the Ukraine war (WP1,8, done)
3. Reallocate funds and resources between facilities oversubscribed (WP1,5,6,7, done)
4. Reallocate fund in WP7 where the number of proposals is still lower than proposed despite efforts to advertise (WP1,+all WPs, done)
5. To advance the TRL of new missions following WP11/JRA3 (WP11,done)
6. To deliver M56 (WP13, CX measurements campaign) that has 12 months delay due to difficulties to hire adequate personnel (WP13, done with modifications)
7. To accomplish Task 14.4 (WP14, AI techniques for X-IFU) delayed by technical and programmatic issues (WP14,done)
8. To discuss with EC about a possible GA amendment on the still missing deliverables of WP9 & WP15. (WP1,9,15 done)
AHEAD2020 2nd General Meeting, 26-27 November 2024
ahead.iaps.inaf.it

## Slide 22
AHEAD2020 2nd General Meeting
26th-27th November 2024
Financial Aspects
Lorenzo Natalucci
&
Luigi Piro, Monia Rossi, Claudia Di Geronimo, Sofia Papi
On behalf of the AHEAD 2020 Project Office

## Slide 23
AHEAD2020 2nd General Meeting, 26th-27th November 2024
Start date: 2nd March 2020
Duration: 57 Months
3 Reporting periods : - RP1: after 18 months (18 months)
- RP2: after 36 months (18 months)
- RP3: after 57 months (21 months)
Total EC Funding: € 9.977.472,50
Pre-financing payment from the EC: € 4.822.445,04
RP1 payment from the EC: € 2.892.226,89
RP2 payment from the EC: € 766.179,69
Overview of the Project

## Slide 24
The AHEAD2020 Consortium includes:
39 Beneficiaries
2 Linked Third Parties
Overview of the Consortium
AHEAD2020 2nd General Meeting, 26th-27th November 2024

## Slide 25
AHEAD2020 Final Reporting Period
End of the project: December 1, 2024
Final Reporting Period: from 2 March 2023 to 1 December 2024
Deadlines for the Financial Statement:
Submission to the Coordinator  December 20 except for beneficiaries with CFS declaration (SRON, MPG, ULEIC, CEA)
Meeting these deadlines is extremely important in order to allow us to check the statements and submit them to the EC
Submission to the EC must be not later than January 30
CFS = a Certificate on Financial Statement is required if the budget for the Financial Report of your organisation exceeds 325K euros (not including overhead)

## Slide 26
THANK YOU FOR YOUR ATTENTION !!
Dr. Lorenzo Natalucci
Dr. Luigi Piro
Dr. Monia Rossi
Dr. Claudia Di Geronimo
Dr. Sofia Papi
ahead_po.iaps@inaf.it
AHEAD2020 2nd General Meeting, 26th-27th November 2024

## Slide 27
Overall, activities are in schedule and in line with the goals. Outstanding results from many WPs in the NA and JRA domains; increasing overbooking for the visitor program
Community request for Transnational access has constantly increased along the years, starting from the first AHEAD cycle
Disseminating high energy astrophysics at all levels (from general public to highly specialised professionals) has continued profitably and with continuos effort. Reaching a few millions people worldwide
Technologies for detectors and optics and innovation for the benefit of society through industrial involvement: fabrication of new instrumentation is ongoing, after completion of design phases
Strong community support in the area of calibration and testing of X-ray optics; opening of new test facilities. Step forward in development of analysis and modelling tools in all areas: multi-messenger, laboratory astrophysics and advanced analysis for new generation instrumentation; new ground-based infrastructure for nanosats
Ensuring sustainability: pushing forward technology and tools for the upcoming and future observatories. Creating a network of training centres to be also potentially integrated in the future.
Final considerations
ahead.iaps.inaf.it
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 28
Overall, activities are in schedule and in line with the goals. Outstanding results from many WPs in the NA and JRA domains; increasing overbooking for the visitor program
Community request for Transnational access has constantly increased along the years, starting from the first AHEAD cycle
Disseminating high energy astrophysics at all levels (from general public to highly specialised professionals) has continued profitably and with continuos effort. Reaching a few millions people worldwide
Technologies for detectors and optics and innovation for the benefit of society through industrial involvement: fabrication of new instrumentation is ongoing, after completion of design phases
Strong community support in the area of calibration and testing of X-ray optics; opening of new test facilities. Step forward in development of analysis and modelling tools in all areas: multi-messenger, laboratory astrophysics and advanced analysis for new generation instrumentation; new ground-based infrastructure for nanosats
Ensuring sustainability: pushing forward technology and tools for the upcoming and future observatories. Creating a network of training centres to be also potentially integrated in the future.
Final considerations
ahead.iaps.inaf.it
210 refereed papers published so far
AHEAD2020 2nd General Meeting, 26-27 November 2024

## Slide 29
Thank you for your attention

## Slide 30
BACKUP SLIDES

## Slide 31
ahead.iaps.inaf.it
Trans-national access to ground and test facilities (TA1, 9 installations)
Such facilities are used to test and/or calibrate new technology space hardware as well as hardware developed for specific astronomical space missions, but can be also used in a wider context of space-based & ground based applications, open to SME and other domains.
Access categories
Trans-national access to X-ray data analysis (TA2, 12 installations )
Providing access to data analysis methods including use of data tools, archives and space instruments via tutorials and mentoring by experienced scientists at the delivery institutes. To exploit both EU-funded and international HE astronomy observing facilities and data archives in order to enhance high-energy astrophysics science across Europe.
Trans-national access to computational astrophysics (TA3, 8 installations)
This new TNA will provide new opportunities for European researchers to access free of charge complex computational astrophysical simulations, models and tools to simulate, compare, and analyse X-ray and gamma-ray data.
Virtual access to data GW archive services and tools (VA1)
Looking AHEAD to soft gamma-ray astrophysics, Ferrara 14-16 February 2024

## Slide 32
12 Data Analysis
9 Exp. Facilities
8 Comp. Astrophysics
VA
Data Analysis
Infrastructures for TNA/VA